Traffic Implementation Group (TIG) Report March 2020

The TIG team met on the morning of the 21st Jan 2020, affording all members the opportunity to discuss the latest position and concerns regarding TIG activities overall.

As a starter position it was important to remind the team that TIG was set up as an advisory working party with a remit to regularly report back Parish Council (PC) on its research and recommendations relating to traffic calming within the village. It has no great powers and has no delegated power, nor budget, and works within the PC set TOR’s. Decisions to be made by the PC.

TIG work progress has been very slow against our PC agreed schedule, set back in late 2018 and continuing into 2019. It was only in Nov 2019, after more than a year of a lack of response from KCC to PC correspondence that PC tried a different approach and were able to get support from our ward councillor and local MP, both appreciating Alkham residents traffic concerns and lack of progress towards resolution. Additional advice from the cabinet member for transport, who was in receipt of a copy of the TAG report, was received following his involvement by our MP. KCC were also requested to provide both the cost and feasibility of possible measures detailed in the TAG report.

The overall outcome has been KCC offering out a Highways Improvement Plan (HIP) initiative to PC as an opportunity to try and get TAG priorities delivered. The TIG team were involved in the consultation process, and the team views and comments were reported back and included in the circulated draft.

PC are currently negotiating the submitted HIP direct with the KCC Scheme Planning and Delivery Team. The KCC team requested a limited PC negotiating team to help ensure and deliver swifter mutually agreed outcomes, based on their experience with trying to negotiate with large groups of councillors from many Kent parish councils! KCC have recently responded to the submitted HIP, their initial responses given under a confidential heading to help facilitate ongoing negotiations.

A verbal summary report of the HIP progress and initial KCC response was given at the last PC meeting, no printed report was published nor publicly circulated. At the TIG meeting on the 21st Jan, more details from the HIP were circulated within the team for feedback information only, and to review the original HIP draft and to see if any TAG priorities have been overlooked.

The next step is for PC to review the confidential responses from KCC and discuss and decide the best way forward for the negotiating PC team. That is a PC role, not TIG.

Given the current status of TAG and the resultant HIP report overall, with the responsibility for negotiation and delivery now clearly within the remit of PC, it would seem sensible to now take the opportunity to review current TIG TOR’s and possible future role.

MFH

TIG Team