Highway Matters -March 2020

Traffic Implementation Group (TIG) progress has been very slow against our Alkham Parish Council (APC) agreed schedule, set back in late 2018 and continuing into 2019. It was only in Nov 2019, after more than a year of a lack of response from KCC to APC correspondence that APC tried a different approach and were able to get support from our ward councillor and local MP, both appreciating Alkham residents traffic concerns and lack of progress towards resolution. Additional advice from the cabinet member for transport, who was in receipt of a copy of the Traffic Action Group (TAG) report, was received following his involvement by our MP. KCC were also requested to provide both the cost and feasibility of possible measures detailed in the TAG report.

The overall outcome has been KCC offering out a Highways Improvement Plan (HIP) initiative to PC as an opportunity to try and get TAG priorities delivered. The TIG team were involved in the consultation process with APC and the team views and comments were reported back and included in the circulated draft.

APC are currently negotiating the submitted HIP direct with the KCC Scheme Planning and Delivery Team.

A verbal summary report of the HIP progress and initial KCC response was given at the last PC meeting.

The next step is for APC to review the complete report from KCC and discuss and decide the best way forward for the negotiating APC team. The complete report will include the traffic survey data collected by KCC, anticipated to be available early Spring. That data will be crucial in determining the best way forward for the submitted APC HIP.

Given the current status of Alkham highway matters, with the responsibility for negotiation and delivery now within the remit of APC, the TIG role has been fully delivered under its current TOR’s.

MFH

TIG Team